Product Requirements Document

AI-Powered Predictive Quality Control

For German Automotive Tier 1 & OEM Suppliers

| Field | Detail | Status |
| --- | --- | --- |
| Document Owner | AI Product Manager (Portfolio Project_1) | APPROVED |
| Version | v1.0 Initial Release | CURRENT |
| Date | March 2026 |  |
| Target Market | German Automotive Tier 1 Suppliers & OEMs |  |
| MVP Scope | 1 production line pilot · 3-month build · €150K budget |  |

1. Product Overview

Mission Statement Prove 20% defect reduction on ONE production line in 3 months, creating undeniable evidence that justifies a €150,000 budget for plant-wide rollout across all 12 lines.

QualityAI is an AI-powered predictive quality control platform for German automotive manufacturing. It uses real-time sensor data  temperature, torque, rotational speed, and tool wear to predict part defects before they occur, replacing reactive inspection with proactive intervention.

The system integrates with existing SAP QM and MES infrastructure to provide alerts, root cause analysis, and live business impact metrics without disrupting production.

1.1 Problem Statement

| Metric | Current State | Target State |
| --- | --- | --- |
| Defect Rate | 3.2% average | < 2.0% (40% improvement) |
| COPQ (Cost of Poor Quality) | €5.17M / year | < €3.0M |
| Customer Complaints | 45 / month | < 20 / month |
| First-Pass Yield | 96.8% | > 98% |
| Defect Detection Method | Manual inspection (post-production) | AI real-time prediction (pre-failure) |

1.2 Target Users

Three stakeholders must be satisfied simultaneously for deployment success:

| Persona | Role | #1 Need | Success Metric |
| --- | --- | --- | --- |
| Klaus Müller | Plant Quality Manager | Predict defects before shipping | Defect rate < 2% |
| Dr. Sarah Chen | Senior Data Scientist, BMW | Deploy explainable AI to production | Model accuracy > 92% |
| Michael Schmidt | Production Director, Bosch | Hit OEE 85%, cut scrap | Payback < 6 months |

2. Feature Requirements (MVP — 11 Features)

Every feature below was selected for having RICE score ≥ 15, solving a #1 pain point for Klaus, Sarah, or Michael, and being buildable within 1 sprint (2 weeks).

| ID | Feature | RICE | Priority | Owner | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| F02 | SMS / Email Alerts | 54.0 | P0 Critical | Engineering | Alert delivered < 30s of threshold breach. Klaus receives SMS when score < 70. Michael receives daily digest at 07:00. |
| F04 | Cost Savings Calculator | 50.0 | P0 Critical | Engineering | Live EUR counter updates every 10s. Calculation: (baseline defects − AI defects) × part cost. Matches CFO model within ±5%. |
| F05 | Quality Dashboard (Web) | 48.0 | P0 Critical | Design + Eng | Dashboard loads in < 2s. Shows: live score gauge, 12hr trend, active alerts, root cause bars. Accessible on factory floor tablet. |
| F01 | Real-Time Defect Score | 46.0 | P0 Critical | ML + Eng | ML model scores each part 0-100 every 10s. Latency < 100ms. Score updates visible on dashboard without page refresh. |
| F03 | Root Cause Analysis | 44.0 | P0 Critical | ML + Design | Top 3 sensor factors shown with percentage contribution. Plain-language recommendation displayed alongside each alert. Klaus follow rate ≥ 80%. |
| F07 | 7-Day Historical Trends | 38.0 | P1 High | Engineering | Line chart showing defect count and quality score for prior 7 days. Downloadable as PNG. Filterable by shift. |
| F16 | Multi-Language (DE/EN) | 36.0 | P1 High | Engineering | Full UI available in German and English. Language toggle persists per user session. Default language = German. |
| F17 | Role-Based Access Control | 34.0 | P1 High | Engineering | 3 roles: Quality Manager, Data Scientist, Production Director. Role determines visible modules and alert settings. GDPR compliant. |
| F27 | Quality Audit Trail | 32.0 | P1 High | Engineering | Immutable log of all predictions, alerts, and operator actions. Exportable CSV. Satisfies IATF 16949 clause 7.5 (documented information). |
| F18 | One-Click Excel Export | 28.0 | P2 Medium | Engineering | All quality data exportable as formatted .xlsx. Column format matches SAP QM import spec. Export completes < 10s for 30-day data. |
| F06 | Tool Wear Prediction Alert | 26.0 | P2 Medium | ML | Early warning fired at 180 min tool wear (vs current 240 min). Alert includes estimated remaining tool life and recommended replacement window. |

3. Technical Requirements

3.1 ML Model Specifications

| Requirement | Minimum | Target |
| --- | --- | --- |
| Model Accuracy | ≥ 90% | ≥ 96.8% (validated) |
| Defect Detection Rate (Recall) | ≥ 75% | ≥ 82.1% (validated) |
| False Positive Rate | < 15% | < 10% (Michael's hard limit) |
| Inference Latency | < 250ms | < 100ms per part |
| Model Type | Any ensemble | Random Forest (explainability required) |
| Retraining Frequency | Monthly | Weekly automated pipeline |
| AUC-ROC Score | ≥ 0.88 | ≥ 0.94 (validated) |

3.2 System Performance Requirements

| Category | Requirement | Notes |
| --- | --- | --- |
| System Uptime | ≥ 99.9% SLA | Zero tolerance downtime = €50K/hr for Michael |
| Alert Delivery | < 30 seconds | SMS/Email from threshold trigger to delivery |
| Dashboard Load Time | < 2 seconds | On factory floor tablet (variable WiFi) |
| Concurrent Users | ≥ 50 users | Per production line deployment |
| Data Retention | ≥ 24 months | IATF 16949 compliance requirement |
| Browser Support | Chrome, Firefox, Edge | IE not required factory tablets use Chrome |

3.3 Integration Requirements

- SAP QM: Bi-directional sync read defect baselines, write quality scores. Format: RFC/BAPI calls or REST API via SAP PI/PO middleware.

- MES System: OPC-UA protocol for real-time sensor data ingestion. Polling interval: 10 seconds. Compatible with 2008-vintage systems.

- Edge Deployment: System must operate with intermittent connectivity (factory floor WiFi). Offline queue: buffer up to 2 hours of sensor data.

- Authentication: LDAP/Active Directory SSO integration. No separate credential management for plant users.

- Data Format: Sensor data ingested as JSON over MQTT. Historical data bulk import via CSV (SAP QM export format).

4. Success Criteria & KPIs

4.1 Quantitative Success Criteria (Pilot 3 Months)

| KPI | Baseline | Target | Measured By | Stakeholder |
| --- | --- | --- | --- | --- |
| Defect Rate | 4.1% | < 3.3% | System data | Klaus / Board |
| False Positive Rate | N/A | < 10% | Operator logs | Michael |
| Alert Latency | N/A | < 100ms | System logs | Sarah |
| System Uptime | N/A | > 99.9% | Monitoring | Michael |
| Demonstrated Savings | €0 | ≥ €500K | Cost calculator | Board |

4.2 Qualitative Success Criteria

- Klaus uses the dashboard daily without being prompted after Week 2 of deployment.

- Klaus follows AI alert recommendations in ≥ 80% of cases (measured via alert acknowledgment + action log).

- Michael references the quality score in his weekly C-suite production meeting (confirmed via his direct report).

- Zero production line stoppages attributable to the QualityAI system during the pilot period.

- Plant operators (average age 58) can operate the core dashboard without IT support after a 2-hour onboarding session.

5. Out of Scope (MVP)

Scope Boundary The following features are explicitly excluded from MVP v1.0. They are documented here to prevent scope creep and to communicate the product roadmap to stakeholders.

| Feature | Reason Excluded | Planned Version |
| --- | --- | --- |
| Visual Anomaly Detection (Camera AI) | Requires camera hardware installation separate procurement cycle | v2.0 (Q3 2026) |
| Mobile App (iOS / Android) | Web dashboard is mobile-responsive. Native app adds complexity without MVP-phase value. | v2.0 (Q3 2026) |
| Supplier Quality Tracking | Requires supplier data integration additional legal and IT scope | v2.0 (Q3 2026) |
| Predictive Maintenance Integration | Separate product scope requires equipment health sensor network | v3.0 (2027) |
| AR Overlay for Inspectors | Low RICE score. Older workforce (avg age 58) adoption risk too high. | Not planned |
| Voice Alerts (Factory Floor) | Useful but requires factory PA system integration deferred | v2.5 (Q4 2026) |
| Multi-line Dashboard (12 lines) | MVP is single-line pilot only. Scale-out follows board approval. | v1.5 (post-pilot) |

6. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Legacy MES system (2008) refuses OPC-UA connection | Medium | Critical | Test OPC-UA compatibility in Week 1 sprint. Fallback: CSV-based data pull from MES every 60s if API fails. |
| Klaus's team (avg age 58) refuses to adopt AI alerts | High | High | Co-design UI with Klaus in Week 1. Show feature importance in plain German. Pilot with 1 trusted operator first. |
| False positive rate > 10% causes Michael to disable system | Medium | Critical | Tune classification threshold to 0.4 (not 0.5) to reduce FP. Implement F13 feedback loop from Day 1. |
| SAP QM integration takes longer than 2 weeks | Medium | Medium | MVP uses CSV export as interim bridge (F18). Full SAP API in v1.1. |
| Board demands ROI proof before funding plant-wide rollout | Low | High | Cost calculator (F04) live from Day 1. Monthly board report auto-generated with savings figure. |
| Model accuracy drops after deployment (data drift) | Medium | High | Weekly automated retraining pipeline (F23). Monitoring dashboard with drift detection alerts to Sarah. |

— End of Document —